1. Project Members:

* *Tyler Benson*
* *Jacob Willard*
* *Gary Preston*
* *Chuan Zheng*

1. Accomplishments for the week -- and which team members participated/contributed

* *Meeting with USAA – All team members*
* *Created first status report – Jacob Willard*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Project Proposal – All team members – 10/7/2022*
* *High Level Design/Architecture – All team members – 10/21/022*
* *Detail Level Design – All team members – 11/18/2022*
* *Working Prototype – All team members – 12/9/2022*

1. List of issues, problems, or concern(s)

* *Problem – Need forms to be signed so we can sign the NDAs and then schedule our next meeting with USAA.*
* *Concern – When will the forms be signed?*

**Next Goal(s) – Kick-off meeting with USAA and Project Proposal**